**OPERATING SCHEDULE**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Responsible** | **Duration** | **Start Date** | **End Date** |
| **Project Planning** | Sherif Elzahar  (Project Manager) | 2 months | 01/01/2025 | 02/28/2025 |
| **Technology Infrastructure Plan** | Ibrahim Sadiq  (IT Specialist) | 3 months | 03/01/2025 | 05/31/2025 |
| **Customer Experience Tech Development** | Mohamed Osama  (Senior Embedded Software Engineer) | 6 months | 06/01/2025 | 11/30/2025 |
| **Operational Systems Integration** | Omar Wafaey  (Operations Coordinator) | 4 months | 12/01/2025 | 03/31/2026 |
| **Data Analytics Dashboard** | Mohamed Osama  (Senior Data Analyst) | 3 months | 04/01/2026 | 06/30/2026 |
| **Security System Implementation** | Layla Nasser (Security Specialist) | 4 months | 07/01/2026 | 10/31/2026 |
| **Sustainability Solutions** | Layla Nasser (Sustainability Consultant) | 3 months | 11/01/2026 | 01/31/2027 |
| **Training and Support Materials** | Ahmed Abdelazeem  (HR & Training Manger) | 2 months | 02/01/2027 | 03/31/2027 |
| **Testing and Quality Assurance** | Omar Wafaey  (Senior Testing Engineer) | 3 months | 04/01/2027 | 06/30/2027 |
| **Customer Communication Strategy** | Ahmed Abdelazeem  (Marketing Specialist) | 2 months | 07/01/2027 | 08/31/2027 |
| **Post-Implementation Review** | Sherif Elzahar  (Project Manager) | 1 month | 09/01/2027 | 09/30/2027 |